# écentic — Product Roadmap

Last updated: 2026-06-02 Codebase: Next.js 16, React 19, Drizzle ORM, PostgreSQL, Better Auth, Vercel AI SDK 6.0, Azure AI, Shopify Admin API, UploadThing Repo health: Production-grade, 14-table PostgreSQL schema, durable job queue, write-back to Shopify and WooCommerce live today

## Where we are today (June 2026)

### Shipped and in production

- Shopify integration — OAuth install via App Store listing, catalog sync (initial + scheduled), one-click write-back of optimized listings

- WooCommerce integration — credential-based connection, paginated product fetch, write-back

- Feed integration — XML / JSON / Google Shopping format auto-detection

- Universal Commerce Protocol (UCP) generator — auto-generates /.well-known/ucp profile from merchant catalog and business info, with rotation and audit log

- Agent commerce simulation engine — runs head-to-head AI agent simulations across GPT-4, Claude, Gemini, and Perplexity for any product vs. competitor

- Agent Replay — per-simulation reasoning trace surfacing spec gaps, image gaps, trust signals, structured-data coverage

- Listing Optimization Center — AI-generated title + HTML description + JSON-LD structured data with one-click publish to Shopify or WooCommerce

- Win-rate dashboard — per-SKU, per-model win rates over time, with model-drift alerts

- Agent traffic detection — two-layer (JavaScript beacon + referrer/user-agent) detection of 20+ agent types

- Tiered SaaS billing — three tiers (Connect / Compete / Dominate), monthly subscription via Shopify billing

- Public UCP validator — validates any domain’s UCP compliance, robots.txt audit for AI bot access (logged-out, lead-magnet)

### Live customers

- Dua Flavours UK (Shisha / lifestyle, £10K+ MRR merchant)

- Avatid (UK/Albania beauty and self-care services)

### In active sales conversation through Plug and Play

- Carrefour, eBay, Inditex

## Q3 2026 (next 3 months)

Theme: Distribution & onboarding velocity.

- Shopify App Store listing live with write-back enabled (one of ~45 apps in the agent-optimization category as of 2026)

- One-click onboarding fully self-serve: install → catalog connected → first scan within 5 minutes

- Free tier (Scan-only) live as lead magnet

- Public State of Agent Commerce mini-report (first quarterly)

- HTTP Message Signatures / Web Bot Auth implementation aligned to Visa TAP signing primitives

- First merchant case study published with measurable win-rate lift

Engineering hires: Engineer #1 (back-end) onboarded by M2; Engineer #2 (full-stack) planned for M6.

## Q4 2026

Theme: Enterprise pilot delivery.

- 12-week enterprise pilot framework operationalized (Scope → Baseline → Optimize → Measure)

- First enterprise pilot signed and onboarded

- Persona-based simulation: budget shopper, premium shopper, eco-conscious shopper personas modify agent prompts; win rates tracked per persona

- Model-drift alerts: auto-trigger re-simulation sweeps on detected model updates (GPT-4.x → GPT-5, Claude 3.7 → 4, etc.)

- Shareable scan reports (public-link summaries for agency handoff or executive review)

- 100 paying merchants milestone

## Q1 2027

Theme: Platform expansion.

- BigCommerce integration — same connector pattern as Shopify, OAuth + write-back

- Amazon SP-API integration — read-only first, then write-back for amazon-listed SKUs

- Second enterprise pilot signed (target: Carrefour or eBay)

- Aggregate industry benchmarks live in dashboard (“Your win rate vs. category average”)

- SOC 2 Type I audit completed (Vanta engagement signed Q4 2026)

## Q2 2027 (end of Year 1)

Theme: Scale + Series A readiness.

- 200+ paying merchants

- €450K ARR exit-rate

- Two enterprise pilots delivered, case studies published

- SOC 2 Type II observation window opens

- “écentic Index” — first publicly published cross-merchant view of agent-commerce trends (anonymized, aggregated)

- Series A materials drafted, lead investor conversations active

## H2 2027 (Series A deployment)

Theme: Geographic expansion + product depth.

- US office opens in San Francisco (1-2 sales hires, founder presence)

- EU sales hub in London or Berlin (1 hire)

- ISO 27001 scoping begins

- API access tier — allow merchants and agencies to programmatically pull win-rate data

- Agency partner program — Shopify Plus partner agencies resell écentic as a managed service

- 500 merchants, 5 enterprise contracts

## 2028

Theme: Cross-platform + cross-network.

- Native integrations with major commerce platforms beyond the top 4: Squarespace Commerce, Adobe Commerce, Salesforce Commerce Cloud, Wix Commerce

- Visa Merchant Observatory — a co-published quarterly view of Trusted Agent Protocol adoption in the wild, available to Visa-portfolio merchants

- “State of Agent Commerce” becomes the category-reference quarterly publication

- 1,000+ merchants, 10+ enterprise contracts

- €5M+ ARR

## Tech debt / refactor commitments

These are explicit on the roadmap because they unblock specific commercial commitments and would otherwise be deferred indefinitely.

- Q3 2026: migrate simulation queue from in-process to a managed durable queue (already using one — needs hardening for >100 concurrent merchants)

- Q4 2026: complete EU data residency enforcement at the row level (currently enforced at the application layer; row-level policy is a SOC 2 Type II requirement)

- Q1 2027: rewrite the agent-traffic detection beacon to support content-security-policy strict mode (required by enterprise customers with locked-down CSPs)

## What is NOT on the roadmap (and why)

- Native mobile apps — merchants do their job in a browser; mobile is not a real workflow surface for this product.

- In-house LLM hosting — Azure AI Studio + the major model APIs are sufficient and cheaper than self-hosting until very large scale.

- Open-source release of the simulation engine — the simulation orchestration logic is the moat; keeping it proprietary aligns incentives with paying customers.

- Agent products of our own — we are the merchant-side optimization layer, not an AI shopper.